EMAIL MARKETING

SAAS PLATFORM

Complete Master Build Plan & System Documentation

VERSION 2.0  •  CONFIDENTIAL

Every feature, every button, every workflow — documented in full.

PLATFORM MODULES

| Module | Technology | Status |
| --- | --- | --- |
| Email Outreach | Mautic (Modified) | Build — Week 1 |
| CRM | Twenty CRM (Integrated) | Build — Week 2 |
| WhatsApp Marketing | Existing System (Connected) | Build — Week 2 |
| Lead Database | PostgreSQL — 500M Records | Build — Week 3 |
| Email Verification | Custom + Millionverifier | Build — Week 4 |
| Email Warm-up Engine | Custom Built from Scratch | Build — Weeks 5–6 |
| Standalone Warm-up SaaS | Separate Product | Build — Week 7–8 |
| AI Agent | Claude API + Gemini API | Build — Weeks 9–11 |
| Admin Panel | Custom React Dashboard | Build — Week 4 |
| Billing & Subscriptions | Stripe Integration | Build — Week 4 |
| API Layer | REST API for Automations | Build — Week 6+ |

# TABLE OF CONTENTS

1. Platform Vision & Business Model

2. Complete Tech Stack

3. System Architecture Overview

4. Superadmin Dashboard — Features & UI

5. Client Dashboard — Features & UI

6. Module 1: Email Outreach (Mautic)

7. Module 2: CRM (Twenty CRM)

8. Module 3: WhatsApp Marketing

9. Module 4: Lead Database (500M Records)

10. Module 5: Email Verification System

11. Module 6: Email Warm-up Engine

12. Module 7: Standalone Warm-up SaaS

13. Module 8: AI Agent System

14. Security Architecture

15. Multi-Tenant Architecture

16. API Layer & Integrations

17. Pricing Strategy

18. Week-by-Week Execution Plan

19. Monthly Cost & Profit Analysis

20. Go-To-Market Strategy

# 1. PLATFORM VISION & BUSINESS MODEL

## 1.1 What We Are Building

An all-in-one email infrastructure SaaS platform that combines cold email outreach, email warm-up, a 500-million lead database, email verification, CRM, WhatsApp marketing, and an AI agent — all under one roof, fully self-hosted, white-label ready, and priced competitively against Instantly.ai and Smartlead.

## 1.2 The Market Opportunity

Instantly.ai — the closest competitor — was bootstrapped to $20M ARR with just 15 employees and 2 engineers. They have 2,900 customers. They proved this exact business model works exceptionally. Our platform offers everything they offer plus:

- Self-hosted (competitors are all cloud-only — we give data ownership)

- Built-in 500M lead database (no competitor includes this)

- Email verification built-in (Instantly charges extra)

- AI Agent for autonomous campaign management (no competitor has this)

- White-label ready for agencies

- Lower price point: $29–$199/month vs. $37–$358/month

## 1.3 Two Revenue Products

| Product | Target Market | Price Range | Unique Advantage |
| --- | --- | --- | --- |
| Main Platform | Businesses, agencies, freelancers | $29–$199/month | Full stack — outreach + CRM + leads + WhatsApp |
| Standalone Warm-up SaaS | Any email sender needing warm-up | $19–$249/month | Separate product, own domain, own dashboard |
| AI Agent Add-on | All clients | $79–$299/month extra | Autonomous campaign management |
| API Access | Developers, automation builders | $29–$199/month | Make.com, n8n, Zapier integrations |

# 2. COMPLETE TECH STACK

## 2.1 Infrastructure

| Component | Technology | Purpose | Cost |
| --- | --- | --- | --- |
| Main Server | Hetzner CPX21 / CX32 | Runs all platform services | ~$20/month |
| Database | PostgreSQL 15 | All data storage | Included |
| Containers | Docker + Docker Compose | Isolated services | Free |
| Web Server | Nginx | Reverse proxy, SSL termination | Free |
| SSL/HTTPS | Let's Encrypt (Certbot) | Free SSL certificates | Free |
| CDN + DDoS | Cloudflare (Free Tier) | DDoS protection, caching | Free |
| Code Storage | GitHub (Private) | Version control, backups | Free (Student Pack) |
| Error Monitoring | Sentry | Real-time error alerts | Free (Student Pack) |

## 2.2 Application Layer

| Module | Technology | Language | Why Chosen |
| --- | --- | --- | --- |
| Email Outreach | Mautic (Self-hosted) | PHP | Most feature-complete, proven at scale, multi-tenant capable |
| CRM | Twenty CRM (Self-hosted) | TypeScript/React | Modern, clean UI, auto-generated APIs, fully open-source |
| WhatsApp | Existing system (Official Meta API) | Node.js | Already built, just needs connecting |
| Warm-up Engine | Custom built | Python 3.11 | Full control, no open-source alternative exists |
| Lead Database | Custom + PostgreSQL | Python/SQL | 500M records requires custom architecture |
| Verification Engine | Custom built | Python 3.11 | 4-step pipeline with Millionverifier fallback |
| Admin Panel | Custom React | TypeScript/React | Full control over UI/UX, Snov.io inspired |
| API Layer | FastAPI | Python 3.11 | High performance, auto-documentation |
| Billing | Stripe + Custom | Node.js | Industry standard, handles all payment logic |
| AI Agent | Claude API + Gemini API | Python 3.11 | Best-in-class reasoning, cheap per token |

# 3. SYSTEM ARCHITECTURE OVERVIEW

## 3.1 The Big Picture

The platform uses a microservices architecture where each module runs in its own Docker container. All modules talk to each other through internal APIs. The client sees only one branded dashboard — they never know what runs underneath.

## 3.2 How Data Flows

CLIENT BROWSER → Cloudflare (DDoS protection) → Nginx (SSL + routing) → Your Branded Dashboard (React)

↓

Dashboard sends API calls to the Backend Gateway (FastAPI)

↓

Backend Gateway routes to: Mautic (email) | Twenty CRM | Warm-up Engine | Lead DB | WhatsApp | AI Agent

↓

All modules write/read from PostgreSQL database

↓

Sentry monitors all errors | Cloudflare logs all traffic

## 3.3 Multi-Tenant Isolation

Each client gets their own Mautic instance (separate Docker container + separate database schema). This means:

- Client A cannot see Client B's data — ever

- One client's bad data does not affect other clients

- Each client instance starts fresh when they sign up

- Your onboarding script creates a new instance automatically in minutes

- Billing stops the instance if subscription lapses

# 4. SUPERADMIN DASHBOARD — COMPLETE SPECIFICATION

## 4.1 Overview

The Superadmin Dashboard is YOUR control center. You log in here to see everything happening across the entire platform — all clients, all revenue, all system health, all warm-up activity. Design reference: Snov.io-style clean sidebar navigation with data-rich main area.

## 4.2 Dashboard Layout

TOP BAR (always visible):

- Platform logo + name on left

- Global search bar in center — search any client, campaign, or lead

- Notification bell — alerts for failed payments, system errors, client support requests

- Your profile icon + logout on right

LEFT SIDEBAR NAVIGATION (collapsible):

- Overview (home icon) — main dashboard

- Clients (users icon) — all client accounts

- Warm-up Network (fire icon) — all inboxes, network health

- Lead Database (database icon) — manage 500M leads

- Revenue (dollar icon) — billing, MRR, churn

- System Health (server icon) — server stats, uptime

- Email Logs (mail icon) — all emails sent platform-wide

- Verification Queue (checkmark icon) — verification jobs

- AI Agent Monitor (robot icon) — all agent activities

- API Monitor (code icon) — API usage stats

- Settings (gear icon) — global platform settings

- Support (headset icon) — client support tickets

## 4.3 Overview Page — What You See First

Six metric cards at the top (Snov.io style):

| Card | Metric Shown | Sub-metric |
| --- | --- | --- |
| Total Clients | Number of active accounts | Trend vs last month (↑ +12%) |
| Monthly Revenue (MRR) | Total $ this month | Trend vs last month |
| Active Inboxes | Inboxes in warm-up network | Total across all clients |
| Emails Sent Today | Platform-wide send count | Breakdown by type |
| Deliverability Rate | Average inbox placement % | Spam rate alert if >5% |
| Server Health | CPU / RAM / Disk usage | Alert if >80% |

Below metric cards — LIVE CHARTS:

- Line chart: New clients over last 90 days

- Bar chart: Revenue by month (last 12 months)

- Donut chart: Client plan distribution (Starter / Pro / Agency)

- Real-time feed: Last 20 actions across platform (new signup, payment failed, inbox blacklisted, etc.)

## 4.4 Clients Section — All Client Management

Client list table with these columns:

| Column | What It Shows | Actions Available |
| --- | --- | --- |
| Client Name | Full name + email | Click to open full client profile |
| Plan | Starter / Pro / Agency badge | Click to change plan manually |
| Status | Active / Suspended / Trial badge | Toggle to suspend/reactivate |
| MRR | Monthly revenue from this client | View invoice history |
| Inboxes | # inboxes connected | View inbox list |
| Joined | Signup date | — |
| Last Active | Last login date | — |
| Actions | Three-dot menu | Edit / Suspend / Delete / Impersonate |

FILTERS at top of client list:

- Filter by plan (All / Starter / Pro / Agency)

- Filter by status (All / Active / Suspended / Trial / Cancelled)

- Filter by join date range

- Search by name or email

- Sort by: MRR, join date, last active, inboxes

INDIVIDUAL CLIENT PROFILE PAGE (opened by clicking any client):

- Client info card: name, email, company, plan, billing cycle, join date

- Usage stats: emails sent this month, inboxes active, leads used, API calls

- Billing section: next payment date, payment method on file, invoice history

- Mautic instance status: running / stopped, resource usage

- Inbox list: all connected inboxes, warm-up progress per inbox

- Recent activity log: last 50 actions by this client

- Support tickets from this client

- IMPERSONATE button: log in as this client to see exactly what they see

- SUSPEND button: immediately block access, keep data

- DELETE button: permanent deletion with confirmation prompt

## 4.5 Warm-up Network Section

This is your most important operational page — shows the health of your entire warm-up ecosystem.

TOP METRICS (4 cards):

- Total Network Size: total inboxes in pool (your seed + client inboxes)

- Your Seed Inboxes: count of your Hostinger/Gmail/Zoho/Outlook inboxes

- Client Inboxes: total inboxes contributed by clients

- Network Health Score: calculated from average open rates, reply rates, blacklists

INBOX TABLE (all inboxes across platform):

| Column | What It Shows |
| --- | --- |
| Email Address | The inbox email ID |
| Provider | Gmail / Outlook / Zoho / Custom SMTP badge |
| Owner | Your seed OR client name |
| Warm-up Day | Day 1 through Day 42 (warm-up schedule day) |
| Daily Volume | Emails sent today / daily limit |
| Status | Warming / Active / Paused / Blacklisted |
| Deliverability | % inbox placement rate |
| Blacklist | Clean / Warning / Listed badge |
| Actions | Pause / Resume / Remove from pool |

BLACKLIST MONITOR (built-in, zero cost):

- Automatic checks every 6 hours against: Spamhaus, Barracuda, MXToolbox, SURBL

- Instant notification if any inbox/domain gets listed

- One-click delisting guide shown to client

- Automatic pause of blacklisted inbox until resolved

## 4.6 Lead Database Section

Manage your 500M lead database from here:

- Total records count with storage used

- Verification status breakdown: Verified / Unverified / Invalid / Uncertain

- Upload new CSV files — drag and drop bulk import

- Import queue: shows all ongoing imports with progress bar and ETA

- Data quality dashboard: shows distribution by country, industry, domain

- Duplicate checker: run dedup scans on demand

- PURGE INVALID button: remove all invalid verified emails to save storage

## 4.7 Revenue Section

Complete financial overview:

- MRR (Monthly Recurring Revenue) — current month vs last month

- ARR (Annual Recurring Revenue) — projected

- Churn rate — % of clients who cancelled last month

- ARPU (Average Revenue Per User) — across all plans

- Failed payments — clients with failed Stripe charges, retry button

- Revenue by plan: how many Starter / Pro / Agency clients

- All-time revenue chart: month by month since launch

- Export CSV button: download any date range as spreadsheet

## 4.8 System Health Section

Real-time server monitoring:

- CPU usage live gauge (0–100%)

- RAM usage live gauge

- Disk usage — main server + lead database volume

- Uptime: platform uptime since last restart

- Active Docker containers: list of all running services with status

- Database connections: active connections to PostgreSQL

- Queue depth: number of emails queued for sending platform-wide

- Error rate last 24h: total errors caught by Sentry

- RESTART SERVICE buttons for each container

- SERVER LOGS viewer: tail last 100 lines of any service log

## 4.9 Settings Section

Global platform controls:

- Platform name and logo upload

- Domain settings: main domain, API subdomain, warm-up subdomain

- Default onboarding settings for new clients

- Global sending limits: max emails per client per day

- Warm-up network settings: default ramp schedule, max daily per inbox

- Millionverifier API key management

- SMTP configuration for platform transactional emails (signup, billing alerts)

- Stripe API keys and webhook settings

- AI Agent API keys (Claude API key, Gemini API key)

- Backup schedule: daily / weekly automated backup configuration

- Maintenance mode toggle: take platform offline with client-visible message

# 5. CLIENT DASHBOARD — COMPLETE SPECIFICATION

## 5.1 Design Philosophy

The client dashboard is inspired by Snov.io — clean, modern, intuitive. Every feature is presented in the simplest possible way. Clients should never need to read a manual. Labels are in plain English. No technical jargon. Every button has a clear action.

## 5.2 Client Dashboard Layout

LEFT SIDEBAR (same as superadmin but client-specific):

- Dashboard (home) — overview of their account

- Campaigns — all email campaigns

- Inbox Warm-up — their inbox warm-up status

- Leads — browse and use lead database

- Verify Emails — email verification tool

- CRM — contacts and pipelines

- WhatsApp — WhatsApp campaigns

- AI Agent — agent controls (if subscribed)

- Reports — analytics and reports

- Settings — account, SMTP, billing

- Help — documentation + support chat

## 5.3 Client Home Dashboard

Six summary cards:

| Card | Shows | Action |
| --- | --- | --- |
| Emails Sent | This month total | View campaign reports |
| Inbox Warm-up | X inboxes warming — day X/42 | View warm-up status |
| Deliverability | Average open rate % | View inbox health |
| Leads Available | # verified leads in their pool | Browse leads |
| CRM Pipeline | # deals in progress | Open CRM |
| AI Agent | Running / Paused / Not Active | Open agent controls |

QUICK ACTION BUTTONS (prominent, Snov.io style):

- + Create Campaign — opens new campaign wizard

- + Add Inbox — opens inbox connection flow

- Search Leads — opens lead browser

- Verify Emails — opens verification tool

## 5.4 Campaigns Section — Every Button Defined

CAMPAIGN LIST VIEW:

- Green CREATE CAMPAIGN button (top right)

- Filter bar: All / Active / Paused / Completed / Draft

- Search campaigns by name

- Each campaign row: Name | Status | Sent | Opened | Clicked | Replied | Created Date | Actions

CAMPAIGN ROW ACTIONS (three-dot menu):

- View Report — opens detailed analytics

- Duplicate — copies campaign as new draft

- Pause — stops sending immediately

- Resume — continues from where paused

- Edit — opens campaign editor (only for drafts)

- Archive — moves to archive, removes from active list

- Delete — permanent delete with confirmation

CREATE CAMPAIGN WIZARD (step by step, simple):

Step 1 — Campaign Basics:

- Campaign Name field — text input

- Campaign Type selector: Cold Outreach / Newsletter / Follow-up Sequence

- From Name — what recipients see as sender name

- Reply-To Address — where replies go

- SMTP Selection — dropdown of their connected inboxes

- NEXT button

Step 2 — Recipients:

- Choose Source buttons: Upload CSV | Use Lead Database | Use CRM List

- If Upload CSV: drag and drop zone, shows preview of uploaded contacts

- If Lead Database: opens lead search modal — filter and select leads

- If CRM List: shows their saved CRM segments

- Recipient count shows in real time as they add contacts

- VERIFY BEFORE SENDING toggle: runs verification on selected list first

- NEXT button

Step 3 — Email Content:

- Subject Line field — with AI SUGGEST button (calls Claude API to suggest 5 subject lines)

- Drag-and-drop email builder — blocks for text, image, button, divider

- Plain text toggle — switch to simple text editor

- Personalization tokens: {{first_name}}, {{company}}, {{custom_field}}

- AI WRITE button — client describes what they want, Claude writes full email

- Preview button — shows email as recipient sees it

- NEXT button

Step 4 — Sending Settings:

- Send Immediately OR Schedule (date + time picker)

- Sending Speed: Slow (30/hour) / Normal (100/hour) / Fast (500/hour)

- Daily sending limit field — max emails per day for this campaign

- Time Zone selector

- Send days selector: checkboxes for Mon-Sun

- Send hours selector: Start time and end time sliders

- NEXT button

Step 5 — Follow-up Sequence (optional):

- ADD FOLLOW-UP button — adds another email step

- Each follow-up: delay (e.g., 3 days), condition (if no reply / if no open), email content

- Up to 10 follow-up steps

- AI SUGGEST SEQUENCE button — Claude suggests follow-up strategy

- NEXT button

Step 6 — Review & Launch:

- Summary of all settings

- Estimated reach count

- Test Email button — sends test to client's own inbox

- LAUNCH CAMPAIGN button (green, prominent)

- SAVE AS DRAFT button (secondary)

## 5.5 Inbox Warm-up Section — Every Button Defined

INBOX LIST VIEW:

- + CONNECT INBOX button (top right, prominent)

- Each inbox row: Email address | Provider | Warm-up Day | Daily Emails | Status | Deliverability | Actions

CONNECT INBOX FLOW (wizard):

Step 1 — Provider Selection: Gmail / Outlook / Zoho / Custom SMTP (button grid with provider logos)

Step 2 — Authentication:

- For Gmail: OAuth button — client clicks, authorizes in Google, done

- For Outlook: OAuth button — same Microsoft flow

- For Custom SMTP: fields for host, port, username, password, TLS toggle

Step 3 — DNS Check (automatic):

- System automatically checks SPF, DKIM, DMARC

- Shows green tick for each passing check

- Shows red X with fix instructions for any failing check

- FIX GUIDE button — opens step-by-step DNS setup guide

- Cannot proceed until all 3 pass

Step 4 — Warm-up Settings:

- Domain Age selector: New (0–6 months) / Young (6–12 months) / Established (1+ year)

- This auto-sets the ramp schedule

- JOIN WARM-UP NETWORK toggle — explained clearly: 'Your inbox will warm up other inboxes. Others warm up yours. Opt out anytime.' This is a clear opt-in.

- CONNECT INBOX button (green)

INBOX DETAIL PAGE (click any inbox):

- Daily send/receive counter with graph

- Warm-up progress bar: Day X of 42

- Current phase: Week 1 Ramp / Week 2 Ramp / Active Warm-up / Maintenance

- Deliverability score: 0–100

- Blacklist check status with last check time

- PAUSE WARM-UP button

- RESUME button

- REMOVE INBOX button (with warning: 'This stops warm-up and removes from network')

- Email activity log: last 50 warm-up emails sent/received

## 5.6 Leads Section — Every Button Defined

LEAD SEARCH INTERFACE (Snov.io style):

LEFT FILTER PANEL:

- Job Title — text search input

- Company — text search input

- Industry — multi-select dropdown (Technology, Finance, Healthcare, etc.)

- Country — multi-select dropdown with flags

- Company Size — range selector (1–10, 11–50, 51–200, 201–500, 500+)

- Keywords — text input

- Has Email — toggle (always on by default)

- Verified Only — toggle (shows only verified emails)

- SEARCH button

- RESET FILTERS button

RESULTS AREA:

- Count: 'Found 47,293 leads'

- Lead cards in grid or list toggle

- Each lead card: Name | Job Title | Company | Country | Email (masked until added) | LinkedIn icon

- SELECT ALL checkbox for bulk action

- Individual checkbox on each lead

LEAD CARD ACTIONS:

- ADD TO LIST button — adds to their campaign list

- ADD TO CRM button — creates contact in CRM

- VERIFY button — verifies individual email

- VIEW LINKEDIN button — opens profile in new tab

BULK ACTIONS (when leads selected):

- ADD SELECTED TO LIST

- VERIFY SELECTED

- EXPORT SELECTED (CSV download)

- ADD SELECTED TO CRM

MY LISTS section (saved lead lists):

- Saved searches shown as named lists

- Each list: Name | Count | Created | Last Modified | Actions (Edit / Delete / Use in Campaign)

## 5.7 Email Verification Section — Every Button Defined

Two modes: Single email verify and Bulk list verify

SINGLE EMAIL VERIFY:

- Text input: 'Enter email to verify'

- VERIFY button

- Result shown immediately: Valid (green) / Invalid (red) / Risky (orange) / Unknown (gray)

- Details shown: Syntax check ✓/✗ | Domain check ✓/✗ | MX record ✓/✗ | SMTP check ✓/✗

BULK VERIFY:

- Drag and drop zone: 'Upload CSV with email column'

- Or paste emails directly: text area for pasting list

- UPLOAD & VERIFY button

- Progress bar with live count: 'Verifying 1,247 / 10,000'

- Results summary: Valid X | Invalid X | Risky X | Unknown X

- DOWNLOAD RESULTS button — CSV with verification status column

- REMOVE INVALIDS button — removes invalid emails from list and re-downloads

VERIFICATION HISTORY:

- Past verification jobs with date, count, valid%, download button

## 5.8 Reports Section — Analytics

OVERVIEW page: Platform-wide stats for this client

- Total emails sent (all time / this month / today — toggle)

- Open rate trend chart — line graph last 30/90 days

- Click rate trend chart

- Reply rate trend chart

- Bounce rate trend with warning threshold line

- Unsubscribe rate trend

CAMPAIGN REPORT (per campaign):

- Funnel: Sent → Delivered → Opened → Clicked → Replied → Bounced → Unsubscribed

- Timeline graph: opens/clicks by day

- Top performing subject lines: ranked by open rate

- Top clicked links

- By device: Mobile vs Desktop breakdown

- Geographic heatmap: where opens are coming from

- Individual recipient list: each contact with their engagement

- EXPORT REPORT button — PDF or CSV

# 6. MODULE 1 — EMAIL OUTREACH (MAUTIC)

## 6.1 What Mautic Provides

Mautic is the most feature-complete open-source email marketing platform. It handles email campaign creation, automation workflows, subscriber management, A/B testing, and detailed analytics. We white-label it and expose only what each pricing tier unlocks.

## 6.2 Multi-Tenant Architecture

The standard Mautic installation is single-tenant (one company). We make it multi-tenant by running a separate Mautic instance per client, each in its own Docker container with its own PostgreSQL schema. An automated onboarding script creates a new instance in under 5 minutes when a client signs up.

## 6.3 Onboarding Script Logic

When client signs up and payment is confirmed:

- Stripe webhook fires to our backend

- Backend runs onboarding.py script

- Script creates new Docker container with unique port

- Script creates new PostgreSQL database schema

- Script configures Mautic with client's subdomain

- Script sets client's plan limits in Mautic config

- Client receives welcome email with login link

Total time from payment to usable account: under 10 minutes

## 6.4 Custom Modifications We Make

We modify Mautic's UI to:

- Replace all Mautic branding with our platform branding

- Hide advanced features from Starter plan (show based on plan)

- Integrate our Lead Database as a native import source

- Add SMTP connection flow that saves to our warm-up engine

- Replace stock email builder with enhanced builder (AI suggest buttons added)

- Connect analytics to our unified reporting dashboard

- Add unsubscribe list management compliant with CAN-SPAM/GDPR

# 7. MODULE 2 — CRM (TWENTY CRM)

## 7.1 Why Twenty CRM

Twenty CRM is a modern, open-source CRM built with React and TypeScript. It auto-generates APIs for everything, which makes connecting to our platform effortless. The UI is clean and modern — clients enjoy using it.

## 7.2 CRM Features Available to Clients

| Feature | What It Does | Plan |
| --- | --- | --- |
| Contacts | Store all leads and clients as contacts with full profiles | All plans |
| Pipelines | Visual drag-and-drop deal stages (Kanban style) | All plans |
| Notes | Add notes to any contact or deal | All plans |
| Activities | Log calls, emails, meetings against contacts | All plans |
| Segments | Group contacts by any criteria for targeting | Pro+ |
| Automation | Trigger actions when deal stage changes | Pro+ |
| Custom Fields | Add any field to contacts or deals | Agency |
| Lead Scoring | Auto-score leads based on engagement | Agency |
| Email Integration | See all email campaign activity inside CRM | All plans |
| WhatsApp Integration | See WhatsApp conversations inside CRM | Pro+ |
| Calendar | Schedule follow-ups, calls, appointments | All plans |
| AI Suggestions | AI recommends next action on each deal | Agency + AI Add-on |

## 7.3 CRM-Campaign Integration

This is a key differentiator. When a client is in their CRM looking at a contact:

- They see every email campaign that contact was included in

- They see if the contact opened, clicked, replied

- One-click ADD TO CAMPAIGN from the contact profile

- AI Agent auto-updates the CRM when campaign actions happen

# 8. MODULE 3 — WHATSAPP MARKETING

## 8.1 Overview

The WhatsApp marketing module connects your existing system (already built) to the main platform dashboard. Clients use the official Meta WhatsApp Business API — their own account, their own number. We provide the sending interface and automation layer.

## 8.2 WhatsApp Features in Client Dashboard

- Connect WhatsApp Business Account — simple OAuth/API key flow

- Send broadcast messages to contact lists

- Build message templates (approved by Meta before sending)

- View all conversations in inbox view

- Auto-reply rules (keyword based)

- Schedule WhatsApp messages

- WhatsApp campaign analytics: delivered / read / replied

- Sync WhatsApp contacts to CRM automatically

## 8.3 Integration Points

WhatsApp connects to:

- CRM: conversations visible in contact profile

- Lead Database: send WhatsApp to leads from our database

- AI Agent: agent can send WhatsApp follow-ups automatically

- Reporting: WhatsApp stats in unified analytics dashboard

# 9. MODULE 4 — LEAD DATABASE (500M RECORDS)

## 9.1 Architecture

The lead database is stored in PostgreSQL on a dedicated storage volume (1TB+). A single master database holds all 500M records. Clients do NOT get copies of leads — they get references (pointers) to records. This eliminates duplication and protects storage.

## 9.2 Database Schema

LEADS table (one row per lead, ~500M rows):

| Column | Type | Description |
| --- | --- | --- |
| lead_id | UUID (primary key) | Unique identifier |
| email | TEXT (indexed) | Email address |
| first_name | TEXT | First name |
| last_name | TEXT | Last name |
| company | TEXT (indexed) | Company name |
| job_title | TEXT (indexed) | Job title |
| industry | TEXT (indexed) | Industry category |
| country | TEXT (indexed) | Country code |
| city | TEXT | City |
| linkedin_url | TEXT | LinkedIn profile URL |
| phone | TEXT | Phone number (if available) |
| verification_status | ENUM | unverified / valid / invalid / risky |
| verified_at | TIMESTAMP | When verification was run |
| created_at | TIMESTAMP | When imported |
| last_updated | TIMESTAMP | Last modified |

CLIENT_LEAD_LISTS table (references, not copies):

| Column | Description |
| --- | --- |
| list_id | Unique list ID |
| client_id | Which client owns this list |
| list_name | Name the client gave this list |
| created_at | When list was created |

CLIENT_LEAD_ITEMS table (the actual references):

| Column | Description |
| --- | --- |
| item_id | Unique item ID |
| list_id | Which list this belongs to |
| lead_id | Reference to LEADS table — NOT a copy |
| added_at | When client added this lead to their list |
| used_in_campaign | Whether lead has been used |
| campaign_id | Which campaign used it |

## 9.3 Why This Avoids Duplication

Example: 100 clients all search for 'CEO in USA' and find the same 10,000 leads. Without references, that would store 10,000 × 100 = 1,000,000 rows. With references, it stores 10,000 in LEADS + 1,000,000 lightweight rows in CLIENT_LEAD_ITEMS. Storage saving: 95%+.

## 9.4 Import Pipeline

For loading your 500M leads into the database:

- Unzip CSV files one by one

- Python script reads CSV in chunks (100,000 rows at a time)

- For each chunk: run syntax + domain + MX verification

- Invalid emails skipped, valid ones inserted into LEADS table

- Duplicate detection by email address (PostgreSQL unique constraint)

- Progress visible in Superadmin dashboard

- Estimated time: 2–4 weeks running 24/7 at ~100,000 records/hour

# 10. MODULE 5 — EMAIL VERIFICATION SYSTEM

## 10.1 Architecture: 4-Step Pipeline

Every email passes through 4 checks in sequence. Each check eliminates bad emails before the expensive next step.

| Step | Check | What It Detects | Time Per Email | Cost |
| --- | --- | --- | --- | --- |
| 1 | Syntax Check | Invalid format (missing @, wrong characters) | < 1ms | $0 |
| 2 | Domain Check | Domain doesn't exist | < 10ms | $0 |
| 3 | MX Record Check | Domain cannot receive email | ~50ms | $0 |
| 4 | SMTP Ping | Mailbox doesn't exist | ~500ms | $0 (our engine) |
| 4b | Millionverifier Fallback | Uncertain results from step 4 | ~1 second | $0.001/email |

## 10.2 On-Demand Verification Model

We do NOT verify all 500M leads upfront. We verify on demand when a client requests leads. This reduces cost from ~$500 to ~$10–50/month total.

Verification flow:

- Client searches for leads in the dashboard

- Results show with verification badge: Verified / Unverified / Invalid

- Client clicks VERIFY SELECTED

- System runs 4-step pipeline on selected leads

- Results update in real-time with progress bar

- Verified results cached — same lead not re-verified within 30 days

## 10.3 Verification Speed

| Mode | Speed | Use Case |
| --- | --- | --- |
| Single thread | ~1,000 emails/hour | Small client requests |
| Multi-threaded (10) | ~10,000 emails/hour | Standard verification jobs |
| Multi-threaded (50) | ~50,000 emails/hour | Large bulk jobs |
| Background worker | Runs continuously | Processing new lead imports |

## 10.4 Client-Facing Verification (Revenue Feature)

Clients can verify their OWN email lists using our engine. This is a premium feature with usage limits per plan:

| Plan | Included Verifications/Month | Overage Rate |
| --- | --- | --- |
| Starter | 50,000 verifications/month | $0.003 per extra (we pay $0.001 = $0.002 profit) |
| Pro | 500,000 verifications/month | $0.002 per extra |
| Agency | Unlimited | — |

# 11. MODULE 6 — EMAIL WARM-UP ENGINE

## 11.1 What the Warm-up Engine Does

The warm-up engine is our most critical and unique module. It is built entirely from scratch — there is no open-source alternative that matches what we need. It runs 24/7, never stops, and manages the entire warm-up lifecycle for every connected inbox.

## 11.2 Pre-Warm-up Requirements

Before warming begins for any inbox, the engine automatically checks:

| Check | What It Verifies | If Fails |
| --- | --- | --- |
| SPF Record | Domain has valid SPF DNS record | Alert client with fix guide — halt warm-up |
| DKIM | Email signing key is configured | Alert client with fix guide — halt warm-up |
| DMARC | DMARC policy is in place | Alert client with fix guide — halt warm-up |
| Domain Age | Determines max sending volume | Adjust schedule to conservative tier |
| Blacklist Check | Domain not on known blacklists | Alert + do not start warm-up |
| SMTP Connection | Credentials are valid | Alert client — cannot start without working SMTP |

## 11.3 Domain-Age-Based Ramp Schedule

| Domain Age | Week 1 | Week 2 | Week 3 | Week 4 | Week 5-6 | Ongoing Max |
| --- | --- | --- | --- | --- | --- | --- |
| New (0-3 months) | 3-5/day | 8-12/day | 15-20/day | 20-25/day | 25-30/day | 30/day |
| Young (3-6 months) | 5-8/day | 10-15/day | 18-22/day | 22-28/day | 28-35/day | 35/day |
| Established (6+ months) | 8-12/day | 15-20/day | 22-28/day | 30-38/day | 38-45/day | 50/day |
| Old (2+ years) | 10-15/day | 18-25/day | 28-35/day | 35-42/day | 42-50/day | 50/day |

## 11.4 Human Behavior Simulation

The engine mimics real human email behavior. This is what separates a good warm-up from a great one:

| Human Behavior | How We Simulate It |
| --- | --- |
| Humans don't send at exact intervals | Random delay: 2–7 minutes between each email |
| Humans send more during work hours | 80% of emails sent between 8am–6pm (inbox owner's timezone) |
| Humans don't always reply instantly | Reply delay: 30 minutes to 4 hours (randomized) |
| Humans write differently each time | 50+ rotating email templates, randomly selected per send |
| Humans don't always reply | Reply rate randomized within 20–40% target range |
| Humans take partial weekends off | Reduced volume Sat/Sun, not zero |
| Humans use different devices | Vary email headers to simulate Gmail/Outlook/mobile clients |
| Humans make minor typos sometimes | Slight random character variations in template content |
| Humans mark important emails | 20% of received warm-up emails marked as Important/Starred |
| Humans rescue emails from spam | If email lands in spam, system moves it to inbox |

## 11.5 Warm-up Actions Per Email

For each warm-up email sent, the receiving inbox performs ALL of these actions:

- Receives email and does NOT immediately act (wait 30 min–4 hours)

- Opens email (marks as read)

- Scrolls through content (simulated read time: 15–60 seconds)

- 20% chance: clicks a link in the email

- 25–40% chance: replies with a short response (from reply template library)

- 20% chance: marks email as Important

- 5% chance: moves email out of spam if it landed there

- Never marks warm-up emails as spam

- Never immediately deletes warm-up emails

## 11.6 The Warm-up Network Pool

Every inbox in the pool (your seed + opted-in client inboxes) exchanges emails with other inboxes. The network effect means quality improves as more clients join:

| Stage | Your Seed | Client Inboxes | Total Network | Simultaneous Clients Served |
| --- | --- | --- | --- | --- |
| Launch | 3,000 | 0 | 3,000 | 60 clients |
| 30 clients joined | 3,000 | 150 | 3,150 | 63 clients |
| 100 clients joined | 3,000 | 500 | 3,500 | 70 clients |
| 500 clients joined | 3,000 | 2,500 | 5,500 | 110 clients |
| 1,000 clients joined | 3,000 | 5,000 | 8,000 | 160 clients |

## 11.7 Continuous Monitoring — 5 Key Metrics

| Metric | Healthy Range | Danger Zone | Auto-Action if Danger |
| --- | --- | --- | --- |
| Open Rate | 40–70% | Below 20% | Reduce daily volume by 50%, alert client |
| Reply Rate | 20–40% | Below 10% | Reduce volume, check inbox configuration |
| Spam Placement | Below 3% | Above 8% | Immediate pause + client alert |
| Bounce Rate | Below 2% | Above 5% | Immediate halt + investigate |
| Blacklist Status | Clean | Any listing | Immediate pause + delisting guide sent |

## 11.8 Warm-up + Live Campaign Balance

When a client starts sending live campaigns, the engine intelligently balances warm-up emails and real campaign emails:

| Stage | Warm-up Emails | Campaign Emails | Total Daily |
| --- | --- | --- | --- |
| Weeks 1–4 (pure warm-up) | 100% | 0% | 10–40/day |
| Weeks 5–6 (early campaigns) | 70% | 30% | 30–50/day |
| Week 7+ (active sending) | 40% | 60% | 40–50/day |
| Maintenance (ongoing) | 30% | 70% | 50/day max |

# 12. MODULE 7 — STANDALONE WARM-UP SAAS PRODUCT

## 12.1 Why a Separate Product

Email warm-up has its own addressable market — many people need warm-up without needing full email outreach software. By offering a standalone warm-up product with its own domain, its own dashboard, and its own pricing, we capture this market separately while using the same underlying engine.

## 12.2 Standalone Product Specs

- Own domain: e.g. warmify.io or similar

- Own branded landing page and sign-up flow

- Simplified dashboard: ONLY warm-up features (no campaigns, no leads, no CRM)

- Connects to main platform engine underneath

- Separate billing and subscriptions

- Can be used by anyone — even if they use another tool for outreach

## 12.3 Standalone Warm-up Dashboard Features

- Connect inboxes (same flow as main platform)

- Warm-up status card per inbox: Day X / progress bar / deliverability score

- Network status: size of warm-up pool they're contributing to

- Deliverability report: weekly email sent to client with their stats

- Blacklist alerts: instant email if any inbox is blacklisted

- DNS check tool: verify SPF/DKIM/DMARC anytime

- Warm-up schedule view: calendar showing daily email volume plan

## 12.4 Standalone Pricing

| Plan | Price | Inboxes | Network Access |
| --- | --- | --- | --- |
| Starter | $19/month | 1 inbox | Full network |
| Growth | $49/month | 5 inboxes | Full network + priority |
| Agency | $129/month | 20 inboxes | Dedicated pool |
| Enterprise | $249/month | 50 inboxes | Dedicated pool + SLA |

# 13. MODULE 8 — AI AGENT SYSTEM

## 13.1 What the AI Agent Does

The AI Agent is an autonomous system powered by Claude API (for reasoning) and Gemini API (for content generation). It manages a client's entire email marketing operation with minimal human input. The client sets goals — the agent executes.

## 13.2 AI Agent Capabilities

| Capability | What It Does | Trigger |
| --- | --- | --- |
| Lead Qualification | Scores and sorts leads by likelihood to convert based on profile data | Daily automatic |
| Campaign Creation | Creates full email campaign from a simple goal description | Client request or scheduled |
| Subject Line Testing | Creates 5 variants, tracks performance, keeps winner | Every campaign |
| Follow-up Writing | Writes personalized follow-up sequences based on recipient behavior | When reply/open/click detected |
| CRM Auto-update | Updates deal stages, adds notes, logs activities automatically | After every email event |
| Calendar Management | Schedules follow-up calls, reminds client when to call | Based on deal stage rules |
| Multi-channel Coordination | Sends WhatsApp after email, coordinates timing automatically | Based on engagement rules |
| Performance Analysis | Weekly report: what worked, what didn't, what to change | Weekly |
| A/B Test Management | Runs tests, collects data, applies winning version automatically | Per campaign |
| Blacklist Alert Action | If deliverability drops, pauses campaign and alerts client | Real-time monitoring |
| Warm-up Readiness Check | Tells client when inbox is ready for live campaigns | Daily check |

## 13.3 AI Agent Client Interface

The AI Agent has a dedicated tab in the client dashboard:

AGENT OVERVIEW PAGE:

- Agent Status: Active / Paused / Learning (first 7 days)

- This Week Summary: X leads qualified | X campaigns sent | X meetings booked | X replies handled

- Live Activity Feed: last 20 actions taken by agent with timestamps

- Pending Approvals: actions the agent wants to take but needs client confirmation (configurable)

- PAUSE AGENT button — stops all autonomous actions immediately

- RESUME button

AGENT SETTINGS PAGE:

- Autonomy Level: Full Auto / Semi-Auto (approval needed for new campaigns) / Advisory Only (suggests but never acts)

- Goals: client describes their outreach goal in plain text ('I want to book 10 sales calls per week with CTOs in US tech companies')

- Tone preferences: Professional / Casual / Friendly / Direct

- Sending restrictions: never send on weekends / max emails per day / blackout hours

- CRM rules: when to change deal stage, when to create task, when to schedule call

- Approval list: which action types need manual approval before executing

## 13.4 AI Agent Technical Architecture

HOW THE AGENT WORKS (technical):

- Every 30 minutes, agent job runs for each active client

- Collects data: recent email events, CRM updates, warm-up status, new leads

- Sends data + client goals to Claude API (Haiku for decisions, Sonnet for writing)

- Claude returns structured JSON: { action: 'send_followup', lead_id: 'xyz', content: '...' }

- Backend validates action against client's plan limits and approval settings

- If approved: action executes (email sent, CRM updated, etc.)

- If needs approval: notification sent to client with one-click approve/deny

- Result logged to agent activity feed

## 13.5 AI Agent Cost Analysis

| Component | Monthly Cost Per Client | Notes |
| --- | --- | --- |
| Claude API calls (Haiku — decisions) | ~$0.40 | ~400K tokens/month with caching |
| Claude API calls (Sonnet — writing) | ~$0.40 | ~30K tokens/month |
| Prompt caching (60% reduction) | -$0.48 saving | Reuse of repeated context |
| Server compute | ~$0.50 | Background worker CPU |
| Total | ~$0.82/client/month | Under $1 per client |

## 13.6 AI Agent Pricing

| Region | Starter | Pro | Full Agent |
| --- | --- | --- | --- |
| USA / UK / AU / EU | $79/month add-on | $149/month add-on | $299/month add-on |
| Eastern Europe / Middle East | $39/month add-on | $79/month add-on | $149/month add-on |
| South Asia / Africa | $19/month add-on | $39/month add-on | $79/month add-on |

# 14. SECURITY ARCHITECTURE

## 14.1 Server-Level Security

| Measure | What It Does | Implemented |
| --- | --- | --- |
| SSH key-only login | Disables password login — only your key works | Day 1 |
| UFW Firewall | Only ports 80, 443, 22 open — everything else blocked | Day 1 |
| Fail2ban | Auto-bans IPs after 5 failed login attempts | Day 1 |
| Non-standard SSH port | Move from port 22 to random port — stops bots | Day 1 |
| Unattended upgrades | Auto-applies security patches to OS | Day 1 |
| Root login disabled | Only non-root sudo user can log in | Day 1 |

## 14.2 Application-Level Security

| Measure | What It Does |
| --- | --- |
| HTTPS everywhere (Let's Encrypt) | All data encrypted in transit — no exceptions |
| Input sanitization | All user inputs sanitized before database queries (prevents SQL injection) |
| Rate limiting | Max requests per IP per minute — stops brute force attacks |
| CSRF protection | Cross-site request forgery tokens on all forms |
| JWT authentication | Secure token-based session management with short expiry |
| Content Security Policy | Browser-level protection against XSS attacks |
| API authentication | All API calls require valid API key + HMAC signature |

## 14.3 Data Security

| Data Type | Protection Method |
| --- | --- |
| Client SMTP passwords | AES-256 encrypted before storage — never plain text |
| Client email credentials | Encrypted at rest, decrypted in memory only when needed |
| Stripe payment data | Never stored by us — Stripe tokenizes, we store only token |
| Client campaign data | Isolated per client in separate database schemas |
| Lead database | Access-controlled — only authenticated clients can query |
| API keys (ours) | Stored in environment variables, never in code or git |
| Backups | Daily encrypted backups to separate Hetzner storage volume |

## 14.4 DDoS Protection

Cloudflare free tier sits in front of all traffic:

- Absorbs DDoS attacks before they reach your server

- Rate limits suspicious traffic automatically

- Hides your real server IP — attackers cannot target it directly

- Provides WAF (Web Application Firewall) basic rules

- Hetzner also provides built-in DDoS protection at network level

# 15. MULTI-TENANT ARCHITECTURE

## 15.1 Design Principle

Every client is completely isolated from every other client. A bug, data breach, or misuse by one client cannot affect any other client. This is achieved through per-client Mautic instances and strict database-level row security.

## 15.2 What's Shared vs Isolated

| Component | Shared | Isolated Per Client |
| --- | --- | --- |
| Nginx server | ✓ Same server routes all traffic | — |
| Lead database | ✓ Same 500M record table | Client sees only their selected leads |
| Warm-up engine | ✓ Same engine serves all inboxes | Each inbox has own settings |
| Email verification engine | ✓ Same engine | Results visible only to requesting client |
| Mautic instance | — | ✓ Separate Docker container per client |
| Client database schema | — | ✓ Separate PostgreSQL schema per client |
| Email campaigns | — | ✓ Completely isolated |
| CRM contacts | — | ✓ Completely isolated |
| SMTP credentials | — | ✓ Encrypted, isolated per client |
| Billing data | — | ✓ Stripe customer isolated per account |

## 15.3 Client Onboarding Automation

When a client pays, the system automatically:

- Creates client record in master database with plan and limits

- Provisions unique subdomain: clientname.yourplatform.com

- Spins up new Mautic Docker container on assigned port

- Creates isolated PostgreSQL schema for client

- Sets plan limits in Mautic config (email volume, contact limit)

- Creates Stripe subscription

- Sends welcome email with login credentials

- Creates Twenty CRM workspace for client

- Provisions WhatsApp API slot

Total time: 5–8 minutes from payment to fully functional account

# 16. API LAYER & AUTOMATION INTEGRATIONS

## 16.1 Why an API Matters

By exposing a REST API, your platform becomes usable inside Make.com, n8n, Zapier, GoHighLevel, and any custom AI automation workflow. This opens an entirely separate market segment — agencies and developers building automation systems.

## 16.2 Available API Endpoints

| Endpoint | Method | What It Does | Billed As |
| --- | --- | --- | --- |
| /warmup/start | POST | Start warming an inbox | Included in plan |
| /warmup/status | GET | Check warm-up progress | Free |
| /warmup/pause | POST | Pause warm-up for an inbox | Included |
| /verify/single | POST | Verify one email address | Per credit |
| /verify/bulk | POST | Submit list for bulk verification | Per credit |
| /leads/search | POST | Search lead database with filters | Per 1,000 results |
| /campaign/create | POST | Create an email campaign | Included |
| /campaign/send | POST | Trigger campaign send | Included |
| /campaign/status | GET | Get campaign analytics | Free |
| /crm/contact | POST/GET/PUT | Create/read/update CRM contacts | Included |
| /whatsapp/send | POST | Send WhatsApp message | Per message |
| /agent/status | GET | Check AI agent status | Free |
| /agent/goal | PUT | Update agent goal | Included |

## 16.3 Integration Roadmap

| Platform | Users | Integration Type | Timeline |
| --- | --- | --- | --- |
| n8n | 400K+ | Custom node (easiest to build first) | Month 3 |
| Make.com | 500K+ | Custom module | Month 4 |
| Zapier | 2M+ | Official Zapier app (apply) | Month 5 |
| GoHighLevel | 60K+ agencies | Marketplace listing | Month 6 |
| Pabbly | 100K+ | Module | Month 5 |
| Custom AI agents | Growing fast | REST API documentation | Month 3 |

# 17. PRICING STRATEGY

## 17.1 Main Platform Pricing

| Feature | Starter $29 | Pro $79 | Agency $199 |
| --- | --- | --- | --- |
| Email campaigns/month | 5 campaigns | Unlimited | Unlimited |
| Contacts per account | 5,000 | 50,000 | Unlimited |
| Emails sent/month | 30,000 | 500,000 | Unlimited |
| Inboxes for warm-up | 2 inboxes | 10 inboxes | 50 inboxes |
| Lead database access | 500 leads/month | 5,000 leads/month | 50,000 leads/month |
| Email verification | 5,000/month | 50,000/month | Unlimited |
| CRM contacts | 500 | 10,000 | Unlimited |
| WhatsApp campaigns | 1/month | Unlimited | Unlimited |
| API access | No | Yes (10K calls) | Yes (unlimited) |
| AI Agent | Not included | Not included | Optional add-on |
| White label | No | No | Yes |
| Support | Email | Priority email | Priority + onboarding call |

## 17.2 Standalone Warm-up Pricing

| Plan | Price | Inboxes |
| --- | --- | --- |
| Starter | $19/month | 1 inbox |
| Growth | $49/month | 5 inboxes |
| Agency | $129/month | 20 inboxes |
| Enterprise | $249/month | 50 inboxes |

## 17.3 AI Agent Add-on Pricing

| Region | Basic | Pro | Full Agent |
| --- | --- | --- | --- |
| USA / UK / AU / EU | $79/month | $149/month | $299/month |
| Eastern Europe / ME | $39/month | $79/month | $149/month |
| South Asia / Africa | $19/month | $39/month | $79/month |

## 17.4 API Access Pricing

| Tier | Price | API Calls/Month |
| --- | --- | --- |
| Developer | $29/month | 10,000 calls |
| Business | $79/month | 100,000 calls |
| Enterprise | $199/month | Unlimited |

# 18. WEEK-BY-WEEK EXECUTION PLAN

## Phase 1: MVP (Weeks 1–5)

| Week | Focus | Deliverable | Goal |
| --- | --- | --- | --- |
| Week 1 | Infrastructure + Mautic | Server running, Mautic installed, SSL configured, GitHub connected, multi-tenant onboarding script working | Foundation complete |
| Week 2 | CRM + WhatsApp Integration | Twenty CRM connected to Mautic, WhatsApp system linked, unified login working | Core modules talking |
| Week 3 | Lead Database | 500M leads import started, search functional, reference system (no duplication) working, client search UI live | Leads accessible |
| Week 4 | Admin Panel + Billing | Superadmin dashboard live, Stripe billing integrated, client sign-up flow complete, automated onboarding working | Platform sellable |
| Week 5 | Testing + Launch | All MVP features tested, staging environment validated, production deployment, first client onboarded | MVP LIVE |

## Phase 2: Email Infrastructure (Weeks 6–8)

| Week | Focus | Deliverable |
| --- | --- | --- |
| Week 6 | Email Verification Engine | 4-step pipeline built, Millionverifier fallback integrated, client-facing verification UI live |
| Week 7 | Warm-up Engine Core | Ramp schedule logic, human behavior simulation, network pool management, DNS pre-checks working |
| Week 8 | Standalone Warm-up SaaS | Separate domain/landing page/dashboard live, own billing, same underlying engine |

## Phase 3: AI Agent (Weeks 9–11)

| Week | Focus | Deliverable |
| --- | --- | --- |
| Week 9 | Agent Core + Data Pipeline | Claude API integration, data collection from all modules, decision engine working |
| Week 10 | Agent Actions + CRM Integration | Campaign creation, CRM auto-update, multi-channel coordination working |
| Week 11 | Agent UI + Testing | Client-facing agent dashboard, autonomy controls, testing with real inboxes |

## Phase 4: Scale (Month 3+)

- n8n custom node — opens developer market

- Make.com module — opens visual automation market

- GoHighLevel marketplace listing — opens agency market

- Zapier app application (takes time to approve)

- Product Hunt launch

- White-label licensing program for agencies

# 19. MONTHLY COST & PROFIT ANALYSIS

## 19.1 Fixed Monthly Operating Costs

| Item | Monthly Cost | Notes |
| --- | --- | --- |
| Hetzner VPS (main server) | ~$20 | CPX21 — can upgrade as needed |
| Hetzner Storage Volume (1TB) | ~$45 | For lead database |
| Seed inbox network (Hostinger) | ~$25 | ~300 inboxes for warm-up pool |
| Paid seed inboxes (Gmail/Zoho) | ~$25 | Diversity in warm-up network |
| Millionverifier (ongoing) | ~$10 | Only uncertain emails |
| Backup storage | ~$10 | Daily backups |
| Domain & SSL | ~$2 | Domain renewal, SSL is free |
| Claude Pro (development) | $20 | Building and maintenance |
| TOTAL | ~$157/month | Full operational cost |

💡 GitHub Student Pack covers: Claude Pro, Sentry monitoring, Namecheap domain, DigitalOcean $200 credit. Actual cash outlay is ~$100/month in early months.

## 19.2 Break-Even Analysis

| Scenario | Monthly Revenue | Monthly Cost | Profit |
| --- | --- | --- | --- |
| Break even (2 Agency clients) | $398 | $157 | $241 |
| 5 clients (mixed) | $400 | $157 | $243 |
| 20 clients (mixed) | $1,600 | $175 | $1,425 |
| 50 clients (mixed) | $4,000 | $200 | $3,800 |
| 100 clients (mixed) | $8,000 | $240 | $7,760 |
| 500 clients (mixed) | $40,000 | $500 | $39,500 |

## 19.3 Revenue Projections

| Month | Target Clients | Revenue | Action |
| --- | --- | --- | --- |
| Month 1–2 | 0 (building) | $0 | Build and test |
| Month 3 | 5 beta clients | ~$400 | Free/discounted for feedback |
| Month 4–5 | 20 clients | ~$1,600 | Word of mouth + communities |
| Month 6 | 50 clients | ~$4,000 | Revenue from cold outreach |
| Month 9 | 150 clients | ~$12,000 | Add GoHighLevel marketplace |
| Month 12 | 350 clients | ~$28,000 | AI Agent add-on revenue kicks in |
| Month 18 | 800 clients | ~$65,000 | Multiple revenue streams |
| Month 24 | 1,500 clients | ~$120,000 | Scale hiring if needed |

# 20. GO-TO-MARKET STRATEGY

## 20.1 Target Customers

| Customer Type | Pain Point | Why Your Platform |
| --- | --- | --- |
| Cold outreach agencies | Need scalable email infra for multiple clients | Multi-tenant, white-label, lower cost than Instantly |
| B2B sales teams | Spending $300+/month on Instantly/Smartlead | Same features, $100/month cheaper, self-hosted |
| Lead gen freelancers | Need leads + outreach in one tool | 500M lead DB included — no extra cost |
| Marketing agencies | Need WhatsApp + email in one place | Both in one platform |
| AI automation builders | Need APIs for outreach automation | Full REST API, n8n/Make native |
| GoHighLevel users | Need warm-up tool integrated with GHL | GoHighLevel marketplace listing |

## 20.2 Acquisition Channels (In Order)

- Your own existing network — first clients come from people you know

- Reddit communities: r/Entrepreneur, r/emailmarketing, r/SaaS, r/coldemail

- Facebook groups: cold email and lead generation groups

- Product Hunt launch (month 4–5 when polished)

- YouTube tutorial: 'How to set up cold email infrastructure for free'

- GoHighLevel marketplace listing (month 6)

- n8n community — post your integration node, they share it

- AppSumo lifetime deal (month 6–8 for cash injection and user base)

## 20.3 Positioning Statement

'The only self-hosted email infrastructure platform with built-in 500M leads, warm-up, verification, CRM, and AI agent — at half the price of Instantly. Own your data. Own your infrastructure. Automate everything.'

## 20.4 Competitive Moats

| Moat | Why It Matters |
| --- | --- |
| Warm-up network effect | Every new client strengthens the network — makes you harder to compete with over time |
| 500M lead database | No competitor includes this — enormous upfront value |
| Self-hosted | Enterprise and privacy-conscious clients will pay premium for this |
| AI Agent | No competitor has true autonomous campaign management — first mover advantage |
| Lower price | Same features at 40–60% lower cost than Instantly/Smartlead |
| White-label | Agencies can resell your platform under their own brand — built-in distribution |

END OF MASTER BUILD PLAN

Built with Claude AI  •  Version 2.0  •  Confidential